Minutes 05-06-2019

DBL HTI+WEBTECH

Date: 05/06/2019

Time: 8:45

Location: Matrix 0.314

Absent: -

Goal of the meeting: Standup meeting and group work

### Opening

Start of meeting: 09:15.

### Daily stand-up

Theo:

- Has upgraded the upload tool.

- Will try to support more file types to be able to use Stanford datasets.

- No blocks.

Jeroen:

- Has been looking for a way to run BFS on a dataset as an ordering algorithm.

- Will be writing an algorithm to run BFS on a dataset.

- No blocks.

Julian:

- Looked into clustering via Fiedler vector to add as ordering algorithm for the adjacency matrix, but doubts if this is a good idea: maybe only two clusters can be created, which might not always create good results. David and Theo both mention that there might be a way to create more than two clusters.

- Will be writing this algorithm.

- No blocks.

David:

- Linked interactions between visualizations, achieved dynamic updates and added three new layouts for the node-link diagram.

- Will be looking into user sessions.

- Block: not sure how to implement the ordering algorithms for the adjacency matrix into the dashboard.

Sasha:

- Searched for a new ordering algorithm for the adjacency matrix, not decided yet.

- Will keep looking for a new algorithm and for a way to connect the algorithms to the adjacency matrix.

- No blocks.

### Group work

All group members work on their own task(s).

Julian finished the ordering algorithm that uses the Fiedler vector to determine clusters. Not sure yet which format the output of the algorithm should be (dataframe or Fiedler vector itself).

Jeroen finished the ordering algorithm that runs BFS on a dataset.

### A.O.B.

### Ending

End of meeting: 12:00.