# Minutes 22-05-2019

DBL HTI+WEBTECH

Date: 22/05/2019

Time: 8:45

Location: Atlas 5.225

Absent: - (Theo was 20 minutes late)

Goal of the meeting: Stand-up and working on interim video

### Opening

Theo opens the meeting at 9:08

### Daily stand-up

Julian has been changing the layout of the website, and looking into connecting the flask server with the bokeh server. He doesn’t know how to do it yet, so that is a block. He asks Koen if it is possible to upload the video to YouTube. He wants to finish the things he was working on.

Sasha managed to connect the scatter plot to the adjacency matrix. All nodes and edges are shown currently. He has been trying to fix that the Labels of the adjacency matrix don’t change in order after reordering. He is going to fix this, and going to look into a new algorithm to implement. He has no blocks

Jeroen made some algorithms, and was surprised that some algorithms were short to implement through NetworkX. He has been working on a BFS algorithm. He suggests we can use one of the algorithms for the adjacency matrix as well. He wants to work on the adjacency matrix sorting algorithms next, after he finishes his tasks. He has no blocks

David has been upgrading the dashboard. He has also been looking into making the graphs update dynamically, and making a column of jobs that are running in the background. His block is that bokeh is not cooperating in updating when changing a value. He is planning on upgrading the dashboard to utilize hiding and showing of items. And he is going to work on changing sessions for the bokeh server after he is done with the dashboard.

Theo has been working on upgrading the upload tool. He has managed to support txt files and excel sheets (xlsx, xls, xlsm). He wants to work on allowing edge lists to be able to be uploaded, and he wants to work on supporting JSON and xml files. His block was that he didn’t have a lot of time because he had a flat tyre on Wednesday.

Stand-up ends at 9:20

### Questions for the group?

David asks Theo how he implemented the excel sheet support.

- Theo answers that there is a pandas function to read excel sheets.

David is asking if it is possible to send a request to Flask, and updating the page without it being reloaded.

- Koen suggests using React.js, or Vue.js.

- David mentions AJAX.

### A.O.B.

Work starts at 9:25

### Ending

Meeting ends at 11:00.