# Minutes 31-05-2019

DBL HTI+WEBTECH

Date: 31/05/2019

Time: -

Location: -

Absent: Georgi

Goal of the meeting: -

### Opening

Jeroen opens the Hangout meeting at 10:57

### Daily stand-up

David

Has been working on: Added the color bar to the Adjacency Matrix, continued research on the interactions

Is planning to work on: Finishing a list on interactions to discuss which ones to use

Blocks: -

Sasha

Has been working on: Looked into the ordering algorithms and tried to make Michaels Algorithm with Python

Is planning to work on: Will finish the algorithm

Blocks: Doesn’t know what inputs we are able to use for his algorithms

David and Jeroen go over the already existing code and point him to the Graph and heatmap_from_network function

Julian

Has been working on: Making a start the button to trigger ordering

Is planning to work on: Finish the button

Blocks: -

Jeroen

Has been working on: Writing the algorithms for grouping nodes

Is planning to work on: Finishing these algorithms

Blocks: -

Theo

Has been working on: Researching on scalability and other info

Is planning to work on: He does not really know yet

Blocks: Doesn’t understand how to enable Web JL

### Demo (optional)

### Reflection (optional)

### Sprint planning (optional)

### Questions for the group?

### A.O.B.

Updating Trello:

David: We all have some tasks for the weekend, so does anyone feel they can finish their tasks and need more tasks?

Theo complies and is looking for a new task

David asks if he wants to work on the filtering or look into whats wrong with geo and why its not updating our visualisation

Theo gets the task of speeding up the visualization

Feedback session with Michael Burch:

We have to choose 3 timeslots and decided to do it on Wednesday the 5th of June before our group work meeting. Our three timeslots:

- June 5th from 13:00 – 13:20

- June 5th from 13:20 – 13:40

- June 5th from 13:40 – 14:00

### Ending

Julian is the next chairman and is going to reserve a room at 13:30 or 14:00, details in Whatsapp

Jeroen ends the meeting at 11:39