Minutes 13-05-2019, DBL HTI+Webtech

Agenda

Date: 13/05/2019

Time: 14:00

Location: Atlas 11.325

Absent: -

Goal of the meeting: Standup meeting to catch up and resolve issues

1. Opening

Jeroen opens the agenda at 14:05

Koen starts with the feedback

- Koen’s Feedback

Koen states that the introduction should state the importance of the visualization

Run a spellcheck and focus on what you’re actually doing

Koen says the introduction seems to elobarate

Koen asks what we mean with “Data hugging”

- David collecting data to use in the future

Koen suggests wider images (width of the text), refer to it more and add a caption

Koen notices in the writing style that sections are wrote by individuals, suggesting to read over it and make it 1 style

Koen suggest to avoid using ‘we’

- David implies we should use a more general form like: ‘It has been done’

Koen says we should specify our visualizations more, what are the upsides and downsides and what makes our’s unique

Koen notices that due to individual text and we therefore have duplicated information

Koen only states negative items, to state his critism

# 2. Individual Standups

- What have you been doing?

- What are you planning on doing next?

- What is blocking you?

Sasha:

He helped David with the prototype and finished his section but was to late for Koen.

He is unsure on what to do next and there is nothing blocking him

Theo:

Has been looking into CSS

He wants to make everything look nicer and there is nothing blocking him

Julian:

Has been working on the report but was on a holiday so hasn’t been able to do much.

Is uncertain on what to do since he does not know what the rest of the group is working on

David:

Has been working on finishing the prototype

David is planning to work on filtering big networks

David has no blocks in his work anymore since they have been resolved

Georgi:

Has been working on reading into push and pull requests with Javascript

Georgi wants to do more reading to actually figure it out

Georgi has a block because he does not understand the format of the code of the rest of the group

- Reflection

David asks what we thought about the prototype

Theo replies that the node-link is completely black and unuseable

David agrees

Theo said it works much better on his computer

Georgi asks where we move from here

- David replies with formulating long term goals

David suggests an export/share function

Koen states the project guide requests a screenshot function

David replies that Bokeh has that built in

Koen will provide more wishes on Friday

Julian wonders when the video is due

Koen replies it is due the 24th of May

Julian wonders if the interim report is graded

Koen replies that it is graded for 10% of your final grade

David moves on to our Trello tasks

Sasha confirms the data upload is finished

David states the interim report is quite high and half our time at least should be spend on it

David states that for the visualization needs algorithms and some tools to use those algorithms

David asks how we want to deal with multiple users

Koen suggests we work on the layout of the visualization first

David states as a data structure we should work with what Bokeh uses and therefore use column data sets

Koen leaves at 14:36

The group decides on prioritizing the report and have atleast 3 to 4 people work on it

David states we need an application example, discussion and limitations section and a conclusion and further work

David says 1 person needs to keepup with the work and project and prevent often occurring issues

Julian asks if we want to keep updating the report between the interim report and final report deadlines

- Georgi suggest we look at how much work the interim report takes and with that indication see how much we want to work at it between the deadlines

Julian states the main focus points are the visualization, reports and the video and work on that

David suggest we do a second pseudo standup to state what we want to work on

- Julian plans to work on the report and finish a part and take a look at the style guide and tries to update the website since he knows how to do that alone

- Theo wants to correct what he has written on the report. He can also gather recordings of what we have now for the video.

- Sasha will keep writing about the data section of the report

- Jeroen will update his section of the report with the feedback provided by Koen and work with David on the algorithms

- Georgi wants to read into the structure of the website and see if he understands it, he also wants to be reading into the push and pull. He will also read and update the report as well as read into the report and work on the conclusion

- David will be working with “Mr. J” on the interface on writing down the algorithms, writing down his section and work on the video.

The group agrees to skip the Wednesday meeting.

Julian is the chairman of Friday’s meeting and books

David thinks it’s good to “finish” all the sections before Friday.

The group agrees on this deadline, everyone writes their section before Friday.

- Questions for the group?

-

- A.O.B

# 6. Ending

Jeroen closes the meeting at 15:28