# Minutes 21-06-2019

DBL HTI+WEBTECH

Date: 21/06/2019

Time: 11:00

Location: Atlas 10.123

Absent: -  (Theo was late)

Goal of the meeting: Standup meeting, sprint review and planning to finish project

### Opening

Start of meeting: 11:14.

### Daily stand-up

Julek  has been putting the final video together, and has been updating the references in the report. He also tried to look over the report as a whole. He plans on changing some things on the website. He has no blocks.

David has been working on the report. He fixed some things and changed the layout. He added his sections and fixed some bugs. He plans on reading through the report and do some finishing touches. He has no blocks.

-Julek  mentions there is a problem with the video. He discusses with David to solve the issue.

Sasha has been focussing on USE. He plans on finishing his sections today, and having a general look at the report to improve it. He has no blocks.

Jeroen has been working on the report. He did a lot of research about David’s stuff. He plans on finishing the report. He has no blocks.

Theo has looked through the report and fixed the small mistakes he could see. He plans on fixing the bigger mistakes, and making sure he references to all his figures. He has no blocks.

Peer review ensues.

Short demonstration of report and website.

### Reflection

Julek

+

The team made good progress. We are pretty much done.

++

Getting into the groove of the project was a bit hard.

A

Not much to be done about it, experience was needed and now we have it.

-David mentions breaking the ice sooner could have helped

David

+

Last sprint the teamwork got into a great state.

++

More testing could have been done, response to some questions could be improved.

A

Having a testing column on the SCRUM board.

-Julek mentions we could have used SCRUM more/better. However, in the later part of the project the communication made it so that SCRUM was not really needed.

Sasha

+

Shooting the video went well, everyone contributed to the project (tool & report). Communication improved a lot as well.

++

Communication in beginning of project.

A

It has been improved already.

Jeroen

+

The general structure went well. In the end, work went fast. Communication with course went well.

++

Communication in beginning of project.

A

Something to break the ice.

Theo

+

Work meetings in the last sprint helped in productivity

++

Theo could have been more punctual

A

Not laying back down after the alarm goes off

### A.O.B.

Julek asks what should be on the landing page of the website.

-David makes some suggestions

Julek brings up the documentation

-Theo and David discuss the layout and come to a conclusion.

### Ending

End of meeting: 12:20.