# Minutes 10-05-2019

### Attendance

| Name | David | Georgi | Jeroen | Julian | Sasha | Theo |
| --- | --- | --- | --- | --- | --- | --- |
| Missing? | - | - | - | Out of town(?) | - | - |

### Evaluation

| Done | Prototype | File Selection | File Storage |
| --- | --- | --- | --- |
| Responsible | Everyone | Theo | Sasha |

| Remaining | Work on report | JS (callbacks) |
| --- | --- | --- |
| Responsible | Everyone | Georgi |
| Blocks? |  | Implementation |

### Planning

| To-do | Chairman 13-05-2019 | Improve file selection tool |
| --- | --- | --- |
| Responsible | Jeroen | Theo |

### Decisions

- Use Trello more.

- Taking notes during standups.