# Minutes 22-05-2019

DBL HTI+WEBTECH

Date: 22/05/2019

Time: 8:45

Location: MF 5.119

Absent: David (arrived after stand-up)

Goal of the meeting: Stand-up and working on interim video

### Opening

Theo opens the meeting at 9:20

### Daily stand-up

Julian has been looking into the styling of the upload tool, and looking at videos of other groups in order to write a good script for the interim video. He is planning to do something with the website. He is blocked by learning the framework.

Sasha has written his script for the video. He is planning on finishing his sections for the report. He has no blocks.

Georgi has been focussing on other courses. He plans on working on the report. He has no blocks.

Jeroen has been writing his script for the video. He plans on writing the algorithms with David. He has no blocks.

Theo has been re-recording some videos of the tool with a smaller dataset. He has also written a script for the video, and fleshed out the ‘Application Example’ section of the report. He plans on fleshing out this section more, but is unsure if it is necessary. He has no blocks.

Stand-up ends at 9:30

### Questions for the group?

No questions.

### A.O.B.

Everyone worked on filming the interim video.

The decision is made to start with an introduction, then have Julian describe the building of the website. After this Sasha and Theo will describe how the upload tool came to be. Then, Jeroen and David will talk about the visualization library Bokeh. Finally, Georgi will talk about JavaScript callbacks and he will finish off the video.

### Ending

Meeting ends at 12:33.